## Slide 1
VISHAL PATHAK
BATCH 6

## Slide 2
Scrum framework for a hypothetical project of developing a task management software. We'll consider a 2-week sprint duration

## Slide 3: Scrum Roles:
Scrum Master: Emily
Product Owner: Alex
Development Team: Sarah, John, and Michael

## Slide 4: Scrum Activities and Time Durations:
a. Sprint Planning (Timebox: 4 hours for a 2-week sprint):
Product Owner Alex and the Development Team (Sarah, John, and Michael) come together for the Sprint Planning meeting.
Alex presents the highest-priority items from the product backlog, such as task creation, task assignment, and task status update features.
The Development Team discusses the items with Alex, asks clarifying questions, and estimates the effort required for each item.
They collectively agree on which items to include in the Sprint and set the Sprint Goal, such as "Deliver a basic task creation feature."

## Slide 5: b. Daily Scrum (Timebox: 15 minutes):
Every day during the Sprint, the Development Team (Sarah, John, and Michael) gathers for the Daily Scrum.
Each team member provides an update on their progress since the last Daily Scrum, such as "I completed the task creation UI," "I'm currently working on the database integration," etc.
They discuss any impediments or blockers, such as "I'm waiting for API access from the backend team."
They plan their work for the next 24 hours, aligning their efforts to achieve the Sprint Goal.

## Slide 6: c. Sprint Review (Timebox: 4 hours for a 2-week sprint):
At the end of the 2-week Sprint, the Development Team (Sarah, John, and Michael) holds a Sprint Review meeting with stakeholders, including the Product Owner Alex and some potential users of the task management software.
Sarah, John, and Michael demonstrate the completed features, including task creation, assignment, and status updates.
Stakeholders provide feedback, such as suggesting improvements to the user interface or additional features they would like to see in the future.
The team and stakeholders discuss what was accomplished during the Sprint, and Alex updates the product backlog based on the feedback received.

## Slide 7: d. Sprint Retrospective (Timebox: 3 hours for a 2-week sprint):
After the Sprint Review, the Scrum Team (Emily, Alex, Sarah, John, and Michael) conducts a Sprint Retrospective.
They reflect on the past Sprint and discuss what went well, such as smooth collaboration and timely delivery of features.
They also identify areas for improvement, such as the need for more detailed user stories or better communication with stakeholders.
The team agrees on action items to address these improvement areas and commits to implementing them in the next Sprint.
.

## Slide 8: e. Backlog Refinement/Grooming (Timebox: 2 hours in the first week of the Sprint):
In the first week of the Sprint, Alex and the Development Team (Sarah, John, and Michael) conduct a Backlog Refinement session.
They review and refine the product backlog items for future Sprints, breaking down larger items into smaller, more manageable tasks.
Alex ensures that the upcoming items are well-prepared and understood by the Development Team.

## Slide 9: f. Sprint (Timebox: 2 weeks):
During the 2-week Sprint, the Development Team (Sarah, John, and Michael) works on developing the task management software, focusing on the Sprint Goal set during the Sprint Planning meeting.
They use the Daily Scrum meetings to coordinate their efforts and track progress towards completing the Sprint Goal

## Slide 10
Sprint Duration: 2 weeks (10 working days) |  |  | 
Sprint Table: |  |  | 
Day | Activity | Timebox | Who
Day 1 | Sprint Planning Meeting | 4 hours | Product Owner, Development Team, Scrum Master
 | - Define Sprint Goal |  | 
 | - Select backlog items for the Sprint |  | 
 | - Breakdown selected items into tasks |  | 
Day 2-9 | Sprint Execution | 10 days | Development Team
 | - Daily Scrum Meeting | 15 minutes | Development Team
 | - Work on tasks and collaborate as needed |  | 
 | - Scrum Master removes impediments as required |  | 
Day 10 | Sprint Review and Demo | 4 hours | Product Owner, Development Team, Scrum Master, Stakeholders
 | - Present product increment |  | 
 | - Collect feedback and insights |  | 
 | - Adapt Product Backlog based on feedback |  | 
Day 11 | Sprint Retrospective | 3 hours | Product Owner, Development Team, Scrum Master
 | - Reflect on the Sprint and team's performance |  | 
 | - Identify improvement opportunities |  | 
 | - Create action items for the next Sprint |  | 
Day 12-13 | Backlog Refinement/Grooming | 1 day | Product Owner, Development Team, Scrum Master
 | - Review and refine upcoming backlog items |  | 
 | - Breakdown larger items into smaller tasks |  | 
Day 14 | Rest and Prepare for the Next Sprint | - | -